Work Breakdown Structure

[Phase Wise]

For

“Professional counseling site”

http://www.justinmind.com/usernote/token.action?token=wYAxrhJXuI4l3NP-1M0J

Document: **Work Breakdown for the Functionality Involved**

Reference:

1. Functional doc

* **Table showing Work break down in Phases**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sr | Phase | Module Description | **Date** | Remarks |
| 1. | Phase 1 | **General**   1. Analysis for existing website functions and database structure to fit the system requirements 2. Database functions and required PHP functions to integrate   **Front end**   1. Design Layout creation of Home page 2. Wire frame   **Admin**   1. General Settings for the system 2. Manage CMS Pages   **QA for Phase 1 modules** | **08th Dec 2012** |  |
| 2 | Phase 2 | **Front End**   1. Home Page integration–done. 2. Register –vaibhav wrk. 3. (Advisor) –vaibhav wrk. 4. via linked in –vaibhav wrk. 5. Normal Registration–done. 6. User via face book –done. 7. Normal Registration –done. 8. Login–done. 9. Forgot password–done. – Templatr format to change 10. Manage dashboard of Advisor (Only Dashboard) –vaibhav wrk. 11. Manage dashboard of Users (Only Dashboard) –done. 12. Display categories - vaibhav wrk. 13. Display FAQ–done. 14. Display Guideline sections – today.   **Admin**   1. Administration profile – done. 2. Manage Categories-done 3. Manage Advisor Users   a) Edit Personal Info Form  b) Edit Education Form  c) Edit Experience Form  d) Edit Expertise Form-n’t done  e) Edit My Pitch Form   1. Manage Users – little bit - done 2. Cms Manage, FAQ, Guideline - done   **QA for Phase 2 modules** | **17th Dec** |  |
| 3 | Phase 3 | **Front End**  **Advisor Account (Whole Dashboard)**   1. Session or messages 2. Session detail page 3. Message detail page 4. Accepted Requests 5. Detail for accepted webcam 6. Detail for accepted email 7. Completed Requests 8. Detail for completed webcam 9. Detail for completed email 10. Manage files     1. Videos     2. Audio     3. Microsoft     4. PDF 11. Create product     1. product preview page     2. product page 12. Edit product 13. Communication     1. Detail page 14. Complete or edit profile 15. Education 16. Work Experience 17. Expertise 18. Experience (more than one according to choice) 19. My pitch 20. Promote profile 21. Advisor guidelines   **Admin**   1. Manage Advisor User settings 2. Manage Products (from advisors)   **QA for Phase 3 modules** | **29th Dec 2012** |  |
| 4. | Phase 4 | **Front End**  **User Account**   1. Edit profile    1. Session or Message 2. Session Details 3. Email Consultancy details 4. Session Rating 5. Email Consultancy Rating 6. Communication 7. My purchases 8. Purchase Details (a product from advisor) 9. Purchase Rating (ratings) 10. Payment Gateway integration 11. Social networking integration   **Back end**   1. Manage User settings 2. E-mail template Management 3. Mange ratings   **QA for Phase 4 modules** | **07th Jan 2013** | The API (bank) is necessary element to deliver this phase on time |
|  |  | **Front End**   1. Search functionality 2. Expertise1 3. Industry 4. Employer 5. Job title 6. Education search 7. Product detail page 8. Advisor page 9. Webcam session 10. Book a message 11. Free message 12. View products | **15th Jan 2013** |  |
| 5 | Phase 5 | **Front End**   1. Functionality to display Powerpoint slides 2. Functionality to display uploaded videos 3. Functionality to integrate conference api | **25th Jan 2013** | The API(conference) is necessary element to deliver this phase on time |
| **Total Days** | | | **55 days** |  |

Kindly note, above time estimation is totally depend upon reference documents as mentioned above, if there is any change in functionality / in the assumption document, above time estimation will change accordingly.